# BYTE WORKS

## Adaptive Distribution Intelligence Engine

Triwizathon 2026 · Problem Statement 2: Distribution Intelligence & Inventory Optimization Engine

| Team | Byte Works · 4 members |
| --- | --- |
| Version | 5.0 · Round 1 submission · 16-hour build |
| Status | Proposed specification. No results are claimed; every number in the final demo will be measured. |
| Promise | Send the right stock from the right warehouse, only if it can arrive in time and still be sellable, and show what extra reliability costs. |

## 1. Executive Summary

A decision-support tool for a weekly FMCG replenishment plan. For each store and product it recommends which warehouse batch to ship, how many units, and from where. It does not place orders or dispatch trucks; the planner reviews and exports.

Pipeline: validate data → forecast demand as a range (P50–P95) → subtract store stock to get each store's net need → keep only shipments that can arrive in time with enough shelf life → optimize with a linear program → verify with an independent checker → test against 200 simulated demand outcomes and two simple baselines.

Three things that make it different:

- Constraint-aware allocation. A shipment is allowed only if the route is active, it arrives by the delivery cutoff, and enough shelf life remains on arrival. Blocked options are counted per rule and shown.

- Risk Dial. The same optimizer runs at six planning levels (P50–P95), showing the measured cost of each level next to the service level it delivers. A planning level is a setting, not a fulfillment guarantee.

- Verified, fairly compared plans. A checker written separately from the solver validates every plan; two baselines run on identical inputs; ties and losses are reported.

Forecasting: a machine-learning quantile model (scikit-learn gradient boosting) competes against a simple moving-average baseline with residual quantiles. The app uses whichever has the lower pinball loss on held-out weeks. If the ML model is not ready at gate G2, the baseline ships alone and we do not describe the system as ML-driven.

### 1.1 What we need

| Need | Detail |
| --- | --- |
| People | 4: A data & forecasting · B optimization · C interface · D evaluation & QA |
| Time | 16 hours, gated (Section 7) |
| Software | Python 3.11+, pandas, NumPy, scikit-learn, SciPy (HiGHS), Streamlit, Plotly, pytest. All free, CPU only |
| Data | Fully synthetic, generated by our script (seed 42). No external data, APIs or GPU |
| Not needed | ERP/POS access, live data, paid services, deep-learning frameworks |

## 2. Problem and Users

Planners split limited warehouse stock across stores every week. Demand is uncertain, routes have limited capacity and cost, and short-life stock can expire before it sells. Fixed rules (nearest warehouse first, proportional split) use one demand number, ignore expiry and lead time, and give no view of risk. The planner cannot answer: "How much does safer availability cost, and what is stopping us from doing better?"

### 2.1 Worked example (illustrative, not a result)

Store S3 holds 20 units; forecast median demand is 120 and P90 demand is 160, so net targets are 100 (P50) and 140 (P90). Minimum shelf life on arrival is 3 days.

| Warehouse | Stock | Eligible | Freight/unit |
| --- | --- | --- | --- |
| W1 | 90 | 60 (30 units sit in a batch with 2 days left on arrival) | ₹2 |
| W2 | 80 | 80 | ₹5 |

| Level | Plan | Freight |
| --- | --- | --- |
| P50 (target 100) | 60 from W1 + 40 from W2 | ₹320 |
| P90 (target 140) | 60 from W1 + 80 from W2 | ₹520 |

P90 costs ₹200 more for 40 extra units of cover. Whether that is worth it depends on how demand actually turns out, which the Risk Dial tests.

### 2.2 Users

| User | Pain today | What they get |
| --- | --- | --- |
| Distribution Planner (primary) | Fixed rules; cannot price risk | Feasible plan, adjustable risk level, CSV export |
| Warehouse Manager | Ageing batches, overselling | No expired, late or overdrawn batch in any plan |
| Operations Manager | Accountable for service and freight | Side-by-side baseline comparison; cost-versus-reliability curve |

### 2.3 User journeys

| Journey | Steps | Done when |
| --- | --- | --- |
| J1 Generate and export a plan (P0) | Pick a scenario → review the validation report → choose a level (P50 default) → read the shipment table, blocked counts and unmet units → export CSV | The exported plan has 0 violations; any shortage is reported, not hidden |
| J2 Change risk appetite (P0) | Open the Risk Dial → compare six levels → set a P10-fulfillment threshold | The cheapest qualifying plan is highlighted, or "none meets it"; table and chart agree |
| J3 Compare against baselines (P0) | Open Baselines → see pro-rata, greedy and LP on identical inputs in all 3 scenarios | Both metrics are shown; ties and losses are visible |
| J4 Stress-test a disruption (P1) | Switch off a warehouse or route → compare the repaired old plan with a re-optimized plan | Both use the same inputs and demand draws |

### 2.4 Problem-statement coverage

| Problem statement asks for | How we cover it | Honest limit |
| --- | --- | --- |
| Analyse inventory and estimated demand | Batch inventory, store stock, P50–P95 forecast | Weekly, single period |
| Recommend what, where, how much, from which warehouse | Shipment table: warehouse → store → SKU → batch → units | Whole-unit plan is floored, not proven optimal |
| Reduce stockouts | Unmet units reported; Risk Dial raises cover | Cover is limited by eligible stock |
| Reduce transport cost | LP minimizes freight plus shortage penalty | Linear freight; no truck fixed costs |
| Reduce wastage | Expired and short-life stock is never shipped; expiry-risk units reported as a proxy | We do not claim measured waste reduction |
| Respect distribution constraints | Stock, route capacity, lead time, shelf life | Lead times are certain in the model |

## 3. How It Works

### 3.1 Inputs

Six CSVs plus config.json, all validated before use. Errors name the file, row, column and rule; bad data is never silently repaired.

| File | Key fields |
| --- | --- |
| products.csv | sku_id, shelf_life_days, lost_sale_cost, overstock_cost |
| locations.csv | location_id, type (warehouse/store), region |
| inventory_batches.csv | batch_id, warehouse_id, sku_id, available_units, expiry_date |
| store_inventory.csv | store_id, sku_id, opening_units |
| routes.csv | warehouse_id, store_id, unit_cost, capacity_units (shared across SKUs), lead_time_days, is_active |
| demand_history.csv | week_start, store_id, sku_id, units_sold (weeks 1–52) |
| config.json | planning_week, quantiles, latest_arrival_day, min_shelf_life_days, seed |

A separate hidden truth file (true demand mean and spread, used only to draw test demand) is never read by the forecaster.

### 3.2 Eligibility rules

Shipments leave on the Monday of the planning week and arrive after lead_time_days. A batch–route–store option is allowed only if all hold:

| Rule | Condition | Default |
| --- | --- | --- |
| Route | route is active | active |
| Lead time | arrival day ≤ latest arrival day | 2 |
| Shelf life | expiry date − arrival date ≥ minimum | 3 days |

Blocked options are counted per rule and shown on the Plan page.

### 3.3 Forecasting

Both methods use only weeks before the planning week.

- Baseline: MA4 (mean of the previous 4 weeks) plus empirical residual quantiles (actual − MA4). Quantiles are clamped at zero and sorted so they never cross. A series with fewer than 20 residuals uses SKU-pooled residuals and is flagged.

- ML model: scikit-learn gradient boosting with quantile loss, one model per level (P50–P95). Features: lags 1–4, rolling mean and spread, store, SKU. Outputs are sorted so quantiles never cross.

- Selection: both are fitted on weeks 5–40 and scored on weeks 41–52 (480 store-SKU-weeks) by mean pinball loss across the six levels; the lower wins and both scores are shown. The winner is refitted on weeks 5–52 for the planning week. With only two candidates the selection bias is small, and we say so.

- Calibration: observed share of actuals at or below each forecast level is shown against the nominal level on weeks 41–52.

- Leakage test: changing planning-week data must not change any forecast.

### 3.4 Targets

target = max(0, ceil(forecast_quantile) − store_opening_stock) for each store and SKU.

### 3.5 Optimization model (SciPy HiGHS linear program)

Decide: units x shipped from each batch to each store (eligible options only), and unmet units u per store-SKU.

Minimize: freight cost + lost-sale cost × unmet units.

Subject to: (1) a batch ships no more than it holds; (2) shipments into a store-SKU plus unmet equal its target, so nothing is over-shipped; (3) total units on a route stay within its shared capacity; (4) non-negativity.

The model is always solvable because unmet units absorb any shortfall. Results are floored to whole units and costs recomputed; flooring keeps every limit satisfied but is not a proven whole-unit optimum and is never labeled one. Baselines use the same flooring.

### 3.6 Baselines

Both use the same eligible options, targets and constraints as the LP, and both must pass the checker.

- Pro-rata: each batch's stock is split across stores in proportion to their remaining targets, capped by route capacity.

- Nearest-cost-first greedy: for each store-SKU, fill the target from the cheapest eligible batch first; stores processed in ID order.

### 3.7 Independent checker

A separate module with no solver imports. It rejects any plan with overselling, negative or fractional units, a closed route, a late arrival, short shelf life on arrival, over-capacity, or shipments above target. No plan is shown or exported until it passes.

### 3.8 Risk Dial

For each level τ in P50, P60, P70, P80, P90, P95: build targets → solve → check and floor → run the fixed plan against the same 200 seeded demand draws → record freight, realized cost, mean and P10 fulfillment, unmet units. The app highlights the cheapest plan meeting the user's P10-fulfillment threshold, or states that none does.

### 3.9 Evaluation formulas (identical for every method)

For each store-SKU and draw: available = opening stock + shipped; short = max(0, demand − available); excess = max(0, available − demand).

realized cost = freight + Σ lost-sale cost × short + Σ overstock cost × excess

fulfillment (per draw) = Σ min(demand, available) ÷ Σ demand, network-wide. P10 fulfillment is the 10th percentile across the 200 draws. Demand draws are negative-binomial around the hidden truth mean for the planning week.

### 3.10 Planning objective vs. evaluation metric

The two differ on purpose. The LP plans against forecast targets; the evaluator scores the fixed plan against 200 realized demands. Both are reported, and neither replaces the other.

|  | Planning objective | Realized cost |
| --- | --- | --- |
| Used for | Choosing the plan; testing that the optimizer works | Judging the plan under uncertain demand |
| Counts | Freight + lost-sale cost × unmet target units | Freight + lost-sale cost × short + overstock cost × excess |
| Guarantee | LP ≤ each baseline before flooring (a test; failure means a bug) | None: the LP can tie or lose to a baseline on realized cost in any scenario |

So a plan that minimizes the planning objective is not guaranteed to minimize realized cost. We never promise the LP wins on realized cost; we report the result either way.

## 4. Innovation and Differentiation

Fixed rules and spreadsheets handle expiry, lead time, risk and verification separately or not at all. Byte Works combines them in one planner-facing tool.

| Capability | Fixed rules | Byte Works |
| --- | --- | --- |
| Batch expiry | Ignored | Hard eligibility rule; blocked options counted |
| Lead time and route limits | Partly | Hard rule, plus shared route capacity in the LP |
| Demand uncertainty | One number | P50–P95 forecast; ML vs baseline picked on held-out weeks |
| Cost of extra reliability | Invisible | Risk Dial: cost beside mean and P10 fulfillment |
| Plan verification | None | Independent checker on every plan |
| Comparison | None | Two baselines on identical inputs; ties and losses shown |

Honest framing: quantile forecasting and linear programming are not new. The contribution is combining them with hard expiry and lead-time eligibility, a priced risk setting and independent verification, and testing the result fairly.

## 5. Scope and Priorities

Rule: P0 is a complete product. P1 starts only after gate G2 passes, and each P1 item can be dropped alone.

### 5.1 P0: must build

| ID | Feature | Acceptance test |
| --- | --- | --- |
| P0.1 | Synthetic generator, 3 scenarios, planted traps | Seed 42 gives identical files; every scenario has at least one option blocked by each rule |
| P0.2 | Validator | Rejects negatives, duplicate IDs, orphan references, bad dates with row-level messages |
| P0.3 | MA4 + residual-quantile forecast | Past-only; non-decreasing; never below zero; leakage test passes (G1) |
| P0.4 | ML quantile forecaster + automatic selection | Same interface as P0.3; pinball loss and coverage shown for both; if not ready at G2, baseline ships and no ML claim is made |
| P0.5 | Net targets + eligibility engine | Targets never negative; blocked counts per rule shown |
| P0.6 | LP allocation + flooring | Hand-solved 2×2 example matches; solver status always shown |
| P0.7 | Independent checker | Each injected violation type fails the check |
| P0.8 | Two baselines | Pass the checker; before flooring, LP planned objective ≤ each baseline's planned objective in all 3 scenarios (a violation means a bug) |
| P0.9 | Risk Dial | Six levels × same 200 draws; one table, one chart |
| P0.10 | Streamlit app (max 3 pages) + CSV export | Data & Validation · Plan & Export · Risk Dial & Baselines; exported file re-imports with zero violations |
| P0.11 | Evaluator | Section 3.9 formulas applied identically to every method |
| P0.12 | README + tests | Pinned dependencies, seed, run command, tests for P0.2–P0.8 |

### 5.2 P1: stretch (hours 11–14, in this order)

- FEFO preference: a tiny cost bonus for shipping earlier-expiring eligible batches; report expiry-risk units with and without it.

- Disruption toggles: warehouse outage, route closure; repaired old plan vs re-optimized plan on identical inputs.

- Bottleneck table: warehouses and routes at 100% use.

- Hindsight reference: LP solved with actual demand, shown as a reference point only, not a regret bound.

- CSV upload through the same validator.

### 5.3 Out of scope

Truck routing, live dispatch, ERP/POS integration, store-to-store transfers, multi-week inventory, lead-time uncertainty, and proven whole-unit optimization.

## 6. Measurable Success Criteria

### 6.1 Targets we control (pass or fail)

| Criterion | Target | Measured by |
| --- | --- | --- |
| Constraint violations | 0 in every shown or exported plan | Independent checker |
| LP correctness | Matches hand-solved example; LP planned objective ≤ baselines before flooring | Automated tests |
| Eligibility works | At least 1 option blocked by each rule in every scenario | Blocked counts |
| Forecast integrity | Leakage test passes; quantiles never cross or go negative | Automated tests |
| Forecast calibration | Observed coverage within ±10 points of nominal at each level, otherwise flagged as miscalibrated | Calibration table, weeks 41–52 |
| Reproducibility | Same seed gives identical outputs | Automated tests |
| Solve time | Under 5 seconds for one default solve on a laptop | Measured and published |
| Completion | 12 of 12 P0 acceptance tests pass | Test suite |

### 6.2 Results we report, whichever way they fall

| Question | Metric |
| --- | --- |
| How does the LP compare on realized cost? (not guaranteed: it optimizes the planned objective, so it can tie or lose in any scenario) | Mean realized cost, 200 draws, 3 scenarios |
| What does extra reliability cost? | Freight, realized cost, mean and P10 fulfillment, unmet units at each of 6 levels |
| Did ML beat the baseline? | Pinball loss on weeks 41–52 |
| How much stock is at expiry risk? | Unshipped units expiring within 7 days of week end (a proxy, not observed waste) |

### 6.3 Scenarios

| Scenario | Purpose | Planted conditions |
| --- | --- | --- |
| Normal | Optimizer may only tie simple rules | Ample stock, few blocked options |
| Scarce Supply | Shows the cost-versus-reliability trade-off | Eligible stock below P90 need for several store-SKU pairs |
| Expiry Trap | Shows the value of constraint awareness | Cheapest warehouse holds batches that fail the shelf-life or lead-time rule |

Settings, seeds and costs are frozen before results are viewed. All three scenarios are shown, including any loss.

## 7. Plan and Feasibility

| Hours | A: data & forecast | B: optimization | C: interface | D: evaluation & QA |
| --- | --- | --- | --- | --- |
| 0–2 | Schemas, generator skeleton | Hand-solve 2×2 example | App skeleton on stub outputs | Checker spec, injected-violation list |
| 2–7 | Generator, validator, MA4 quantiles | Eligibility + LP + flooring | Data & Plan pages | Checker, leakage test (G1) |
| 7–11 | ML forecaster + selection (time-boxed) | Risk Dial loop | Risk Dial page | Baselines, evaluator (G2) |
| 11–14 | Calibration table | P1 items in order | Polish, limitations panel | Full test run, feature freeze (G3) |
| 14–16 | Freeze data and seeds | Freeze engine | Rehearse demo | README, backup recording (G4) |

| Gate | Hour | Must work |
| --- | --- | --- |
| G0 | 2 | Interfaces frozen; hand-solved example solves |
| G1 | 7 | One full plan: validate → forecast → eligibility → LP → checker passes |
| G2 | 11 | Baselines, Risk Dial, 3 pages, export; ML in or baseline-only confirmed |
| G3 | 14 | P1 only if passing; feature freeze |
| G4 | 16 | Tests green, README, rehearsed demo, backup recording |

If a gate slips, we freeze features and demo the last passing tier. Interfaces are frozen in the first two hours so the four streams work in parallel; the app only displays saved engine results.

Feasibility of size: the demo LP has about 240 variables (30 batches × 8 stores). Behavior at production scale is untested and not claimed.

## 8. Risks, Limitations and Claims

| Risk | Mitigation |
| --- | --- |
| First-time LP work slips | Hand-solve a 2×2 example in hour 1; build up from it |
| ML model delays core work | Starts after G1, time-boxed to hour 11, baseline ships without it |
| ML no better than baseline | Show both scores; baseline is used; no ML-superiority claim |
| Synthetic data flatters the optimizer | Normal scenario included; ties and losses reported |
| Checker shares bugs with solver | Separate module, injected-violation tests |
| Risk Dial read as a guarantee | Labeled "planning level"; P10 fulfillment shown beside it |
| Flooring weakens optimality | Report post-floor numbers; baselines floored too |
| Scope creep | Hard cap of 3 pages; extras go onto existing pages |

Limitations: synthetic data; one-week model; linear freight; past sales treated as demand; certain lead times; no store shelf limits; test demand comes from the same generator as the data, so results show how the method behaves, not real-world performance.

| We can say (if tests pass) | We do not say |
| --- | --- |
| Plans respect stock, route, arrival and shelf-life rules, confirmed by an independent checker | Plans are optimal in whole units |
| The Risk Dial shows a measured cost-versus-service trade-off on our scenarios | P90 means 90% fulfillment |
| The LP did or did not beat two baselines in three scenarios | Any percentage saving for real businesses |
| Short-life and late stock is never shipped | Actual waste is reduced |
| The ML model did or did not beat the baseline on weeks 41–52 | The forecast is accurate on real data |

## 9. Where Each Evaluation Criterion Is Addressed

| Criterion | Where | Evidence in the demo |
| --- | --- | --- |
| Problem Definition & Empathy | Section 2 | Worked example, three user roles, user journeys, problem-statement coverage table |
| Technical Architecture & Feasibility | Sections 3, 7 | Pipeline, exact LP, checker, gates, hour-by-hour owners |
| Feature Scope & Prioritization | Section 5 | P0 with acceptance tests, P1 order, explicit out-of-scope list |
| Innovation & Differentiation | Sections 1, 4 | Capability comparison, expiry and lead-time eligibility, Risk Dial, independent verification |
| Structure & Measurable KPIs | Section 6 | Pass/fail targets plus reported results, frozen scenarios |

## Appendix A: Default Parameters

| Parameter | Default |
| --- | --- |
| Network | 3 warehouses, 8 stores, 5 SKUs, 2 regions |
| History | 52 weeks; planning week 53; weeks 1–4 warm-up; fit on 5–40; score on 41–52 |
| Planning levels | P50, P60, P70, P80, P90, P95 |
| Lost-sale / overstock cost | ₹12 / ₹3 per unit (SKU-specific allowed) |
| Freight / lead time | ₹1–₹6 per unit; 0–3 days |
| Latest arrival / minimum shelf life | 2 days / 3 days |
| Demand draws / seed | 200 per scenario / 42 |
| Example service threshold | P10 fulfillment ≥ 90% (adjustable; may be unreachable) |

## Appendix B: Glossary

SKU: one distinct product. P90 forecast: the 90th-percentile demand forecast, a planning setting. Pinball loss: standard score for quantile forecasts; lower is better. P10 fulfillment: the 10th-percentile service level across demand draws, a bad-case outcome. Linear program: a method that finds the lowest-cost plan satisfying all constraints. Hindsight reference: a plan solved with actual demand; not achievable in practice.